CGA PLATFORM

Web Backend & Mobile App Workflow

Backend stays inside Next.js, so the website also serves as the backend for the future mobile app.

| Phase | Focus | Goal | Steps |
| --- | --- | --- | --- |
| Phase 0 | Interactive Frontend Prototype (Completed) | Fully functioning, high-fidelity UI prototype that simulates the entire platform without a real database. | 5 steps |
| Phase 1 | Backend Development | Next.js + Prisma + PostgreSQL powers the website and the future mobile app. | 4 steps |
| Phase 2 | Mobile App Development | Build the UI and fetch data from the Phase 1 APIs; ship to the stores. | 5 steps |

PHASE 0 ¦ Interactive Frontend Prototype ✅ Completed Current state: a working UI prototype that needs no real database yet

| # | Step | What To Do | Tools / Commands | Pay / Hour |
| --- | --- | --- | --- | --- |
| 0.1 | UI/UX Framework | - Built a responsive, modern Next.js application. - Styled the whole interface with Tailwind CSS. | Next.js Tailwind CSS | ₹ ________ / hr |
| 0.2 | Three-Tier Architecture | - Developed distinct interfaces for the Public Website, the Student Portal, and the Admin Portal. | Public Website Student Portal Admin Portal | ₹ ________ / hr |
| 0.3 | Simulated Authentication | - Implemented role-based login (Student vs. Admin). - Protected private routes based on the logged-in role. | Role-based login Protected routes | ₹ ________ / hr |
| 0.4 | Simulated Database | - Created a data layer that uses browser localStorage plus seed data. - Interactions persist across the browser session without a real database. | cgaService.ts localStorage Seed data | ₹ ________ / hr |
| 0.5 | Core Workflows Modeled | - Public: course browsing, filtering, and simulated fee payments. - Student: dashboard with study material access (PDF reader) and a timed Mock Test Arena. - Admin CMS: manage students, open/close batches, view fee receipts, and edit public website content live. | PDF reader Mock Test Arena Admin CMS | ₹ ________ / hr |

PHASE 1 ¦ Backend Development Next.js + Prisma + PostgreSQL

| # | Step | What To Do | Tools / Commands | Pay / Hour |
| --- | --- | --- | --- | --- |
| 1.1 | Setup Database & Prisma | - Create a PostgreSQL database (free tier on Neon.tech or Supabase). - Copy the connection URL into a .env file as DATABASE_URL="your-postgres-url". - prisma/schema.prisma is already generated from your seed data. - Run the migration command to create all tables in PostgreSQL. | Neon.tech / Supabase .env npx prisma db push | ₹ ________ / hr |
| 1.2 | Seed the Database | - Write a short script using the Prisma Client. - Read all dummy data from src/data/initialSeedData.ts. - Bulk-insert it into the new PostgreSQL database. | Prisma Client src/data/initialSeedData.ts | ₹ ________ / hr |
| 1.3 | Build API Routes | - Create an api directory inside src/app. - Build REST endpoints: auth/login (check credentials, return token), courses (course list), students/[id] (student profile). - Secure all routes with token-based authentication. | Next.js Route Handlers NextAuth.js or Jose (JWT) src/app/api/auth/login/route.ts src/app/api/courses/route.ts src/app/api/students/[id]/route.ts | ₹ ________ / hr |
| 1.4 | Connect Web Frontend | - Open src/services/cgaService.ts. - Delete all code that saves to localStorage. - Rewrite the functions to call the new /api/... endpoints. - Result: the web app is production-ready and database-driven. | fetch() or axios src/services/cgaService.ts | ₹ ________ / hr |

PHASE 2 ¦ Mobile App Development Backend APIs are live; now build the UI and fetch data

| # | Step | What To Do | Tools / Commands | Pay / Hour |
| --- | --- | --- | --- | --- |
| 2.1 | Initialize Mobile Project | - Create a new project outside the Next.js repository. - React Native (Expo) is recommended since you already know React; Flutter is the alternative. | React Native (Expo) npx create-expo-app cga-mobile-app | ₹ ________ / hr |
| 2.2 | Build Mobile UI/UX | - Recreate Student Portal screens: Dashboard, My Courses, Mock Tests, Fees. - Use brand colors (Royal Academic Blue and White) for consistency with the website. | React Native components Brand palette: Blue & White | ₹ ________ / hr |
| 2.3 | Connect App to Next.js APIs | - Call the exact same endpoints built in Phase 1. - Example: student login sends a request to https://your-website.com/api/auth/login. | axios or fetch /api/auth/login | ₹ ________ / hr |
| 2.4 | App-Specific Features | - Push Notifications: integrate FCM so the admin can send instant alerts (e.g. "Batch timing changed"). - PDF Viewer: add a native PDF viewer so students can read study materials securely. | Firebase Cloud Messaging (FCM) Native PDF viewer component | ₹ ________ / hr |
| 2.5 | Testing & Store Deployment | - Test on real Android and iOS devices. - Build production bundles: .aab (Android) and .ipa (iOS). - Publish to Google Play Store and Apple App Store. | Expo Go .aab (Android) .ipa (iOS) Play Store / App Store | ₹ ________ / hr |